1. Project Members:

* *Tyler Benson*
* *Mandy Lin*
* *Even Pham*
* *Mariam Topchyan*
* *Gabrielle Cornelius*

1. Accomplishments for the week -- and which team members participated/contributed

* *Architecture Diagram – Everyone participated in it together*
* *UML Diagram – Everyone worked on it together, but Mariam made the most contribution*
* *Orchestration Layer – Tyler did the orchestration layer*
* *Business Services – Had two separate modules and was split by Even and Gabrielle, Tyler edited the two modules at the end*
* *Utility Services – Mandy did both modules and Tyler edited the two modules at the end*
* *Storyboard – Tyler made the storyboard and Mandy edited it*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *IPO Charts – Everyone – 3/25/2022*

1. List of issues, problems, or concern(s)

* *So far we have no issues nor concerns*