1. Project Members:

* *Tyler Benson*
* *Mandy Lin*
* *Even Pham*
* *Mariam Topchyan*
* *Gabrielle Cornelius*

1. Accomplishments for the week -- and which team members participated/contributed

*Psuedocode, coding, and testing of each module:*

* *Service Broker – Tyler Benson*
* *Translator – Even Pham*
* *Error – Mariam Topchyan*
* *Text Broker - Mandy Lin*
* *Tax Calculator – Gabrielle Cornelius*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Integration testing – 4/22/2022 – in danger*

1. List of issues, problems, or concern(s)

* *We have had difficulties with reading the input stream back from child processes.*